**Project Taskboard**

**(17/4/2013)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| One user story per cell   * Name * US ID (UCID, NFID) * Priority | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours |
| US06  Send contact message  Priority: C | Task: make the webpage  Person: Mohamed  EH: 1  SH:1  TH: 0 | Task: create test cases  Person: Hagar  EH: 1  SH:0.5  TH:0.5 | Defect: Error while sending  Person: Nada  EH: 0.5  SH:0.5  TH: 0 | Task: Create DB script  Person: Eslam  EH: 2  SH:1.5  TH:0.5 |
| US06  Send contact message  Priority: C | Defect: wrong information was sent  Person: Eslam  EH: 1  SH: 0  TH:1 | Task: create new test cases  Person: Hagar  EH: 0.5  SH:0.5  TH: 0 | Task: fixing all sending errors  Person: Mohamed  EH: 2  SH:2  TH: 0 | Task: test response of sending message  Person: Nada  EH: 1  SH:1.5  TH: 0 |